# SignalDelta Collector ↔ Signal Gap Reconciliation

## February 8, 2026

## The Core Finding

140+ collectors exist. 80 signals cataloged. Only ~12 signals are active in the scorer.

The bottleneck is not data collection. It's the integration pipeline: collector → signal table → scorer → API. Collectors are 3–5x ahead of signal integration.

## Signals with Existing Collectors Incorrectly Marked "Not Built"

These signals were cataloged as unbuilt but have collectors already written. The actual gap is scorer integration, not data collection. Engineering effort drops from "weeks" to "days."

| Signal | Accuracy | Catalog Status | Collector(s) | Actual Gap |
| --- | --- | --- | --- | --- |
| S059 Serial Deployer | 75–85% | Not built | factory_detector.py, contract_deployer_tracker.py | Scorer entry + signal pipeline |
| S062 Unverified Contract | 60–70% | Not built | unverified_deployer_analyzer.py | Scorer entry |
| S067 LP Burn | 65–75% | Not built | crypto_lp_burn_detector.py | Scorer entry |
| S030 Auditor Change | 65–75% | Not built | auditor_change.py | Scorer entry + signal pipeline |
| S031 Material Weakness | 55–65% | Not built | material_weakness.py, material_weaknesses_collector.py | Scorer entry |
| S048 CEX Listing Front-Run | 60–70% | Not built | listing_frontrun.py, cex_listings_collector.py | Scorer entry + signal pipeline |
| S076 Wash Trading | 55–65% | Not built | nft_wash_trade.py | Adaptation from NFT to general DEX |
| S053 Bridge Monitor | 50–60% | Not built | bridge_monitor.py | Scorer entry |
| S050 Domain Anomalies | 55–65% | Not built | domain_monitor.py | Scorer entry |
| S043 GitHub Commit | 55–65% | Not built | github_anomaly.py, github_enhanced.py | Scorer entry |
| S026 Index Inclusion | 55–65% | Not built | index_frontrun.py, index_constituents.py | Scorer entry |
| S028 Buyback Execution | 50–58% | Not built | buyback_pattern.py | Scorer entry (Tempo context) |
| S034 Customer Concentration | 45–55% | Not built | concentration_disclosure.py, concentration_tracker.py | Scorer entry (Tempo context) |

13 signals with collectors already written but not integrated into the scorer. Combined estimated accuracy improvement if activated: substantial — includes 3 of the top 10 accuracy signals (S059, S062, S067).

## Revised Priority Actions (Collector-Aware)

### Tier 0: Wire Existing Collectors to Scorer (days, not weeks)

| Action | Signal | Accuracy | Effort |
| --- | --- | --- | --- |
| Add scorer entry for unverified_deployer_analyzer output | S062 | 60–70% | Hours |
| Add scorer entry for crypto_lp_burn_detector output | S067 | 65–75% | Hours |
| Add scorer entry for factory_detector output | S059 | 75–85% | 1–2 days |
| Add scorer entry for auditor_change output | S030 | 65–75% | 1 day |
| Add scorer entry for domain_monitor output | S050 | 55–65% | Hours |
| Add scorer entry for github_anomaly output | S043 | 55–65% | Hours |
| Fix adr_spread → add missing scorer entry | S037 | 55–65% | 30 min |

### Tier 1: Fix Broken Collectors (debugging, not building)

| Action | Signal | Accuracy | Effort |
| --- | --- | --- | --- |
| Debug exchange_flow.py / exchange_inflow.py | S047 | 65–75% | 1–2 days |
| Fix Polygon options pipeline | S021/S022 | 55–65% | 1–2 days |

### Tier 2: Acquire Keys to Activate Waiting Collectors

| Key | Collectors Ready | Signals Unblocked | Families |
| --- | --- | --- | --- |
| FINRA API | finra_data.py, dark_pool_clustering.py, 6× short collectors | S005, S008, S035 + variants | F05, F06 |
| IBKR API | borrow_rate.py | S035 | F06 |

### Tier 3: Build New (no collector exists)

| Signal | Accuracy | What's Needed | Priority |
| --- | --- | --- | --- |
| S071 Fraud Registry | 70–80% | OSINT scraper + DB schema | High — prerequisite for S059 |
| S073 Proxy Admin | 60–70% | EIP-1967 storage slot reader | Medium |
| S079 Supply Inflation | 75–85% | totalSupply() polling | High — simplest S-tier |
| S055 Pump Group | 65–75% | Coordinated accumulation detector | Medium |
| S080 Cross-DEX Drain | 65–75% | Multi-DEX TVL correlation | Medium |

## "Empty" Families That Actually Have Collectors

| Family | Catalog Status | Collectors Found | Revised Status |
| --- | --- | --- | --- |
| F13 Regulatory & Macro | "COMPLETELY EMPTY" | cbdc_tracker_collector, cbdc_event_seeder, sovereign_btc_treasury, sovereign_currency_listings, sovereign_currency_officials | Has data collectors, needs signal framework |
| F20 Crypto Exchange Micro | "COMPLETELY EMPTY" | orderbook_imbalance, coinglass_derivatives, staking_metrics | Has data collectors, needs signal framework |
| F19 Credit & Fixed Income | "One signal, not built" | convertible_spread.py | Collector exists for S038 |

## Collector-to-Signal Pipeline Architecture

COLLECTOR LAYER (140+ files)     SIGNAL LAYER (80 cataloged)     SCORER LAYER

│                                │                            │

Writes to DB                    Reads from DB                 Reads signals

(raw data tables)               (signal tables)              (produces scores)

│                                │                            │

▼                                ▼                            ▼

┌──────────┐    ← GAP IS HERE →  ┌──────────┐    ← AND HERE → ┌──────────┐

│ Raw data │                      │ Signal   │                  │ Scorer   │

│ tables   │                      │ entries  │                  │ weights  │

│ (full)   │                      │ (sparse) │                  │ (12 of   │

│          │                      │          │                  │  80)     │

└──────────┘                      └──────────┘                  └──────────┘

The two gaps are both integration gaps, not capability gaps. The data exists. The signals are designed. The wiring between layers is incomplete.

## Impact on API v2

The collector layer is not part of the API server. Collectors run as scheduled background tasks (currently via run_all.py cron, v2 via ARQ scheduled tasks). The API serves the output of collectors via the signal and scorer layers.

However, the API v2 architecture needs to account for:

- Collector health monitoring — the /status endpoint should report collector last-run times and error rates

- Manual collector triggers — admin endpoints to force-run specific collectors

- Collector output as API data — raw collector data (whale transactions, insider trades) is valuable API content beyond just the scored signals

DRAFT — February 2026 — SignalDelta • signaldelta.io Classification: CONFIDENTIAL